HARN LEN CORPORATION BHD (“Harn Len” or “the Company”)

(502606-H)

Interim Report for the Third Quarter ended 30 September, 2006.

Additional Information required by Bursa Malaysia’s Listing Requirements Paragraph 2.19.

Status of Progress of Joint Venture

The Company through its wholly-owned subsidiary, Premium Dragon Sdn Bhd (“PDSB”) had signed a Joint Venture Agreement (“the Agreement”) on 3 September 2004 with Pelita Holdings Sdn Bhd (“PHSB”). Harn Len Pelita Bengunan Sdn Bhd (“HLPB”), the joint-venture company which is 60% owned by PDSB, was set up for the purpose of undertaing development of  several parcels of land known as Kara Ranga Engkaramut NCR Land Development Area, Bukit Bengunan, Sri Aman Division, Sarawak, comprising a gross area of approximately 23,500 hectares (‘’Land”) which is occupied by natives of Sarawak who have Native Customary Rights over the said Land (“NCR Owners) into oil palm plantations.  The plantable area of the said Land is estimated at 10,000 hectares.

As at 30 September, 2006, HLPB has developed 1,656.63 ha of the Land into an oil palm plantation. Development commenced in late 2004 and the first harvesting of FFB crop is expected towards the end of 2007. The Land has been planted with oil palm seedlings of the Felda/Hru clone.

HLPB has employed to-date employed 7 staff to oversee the oil palm plantation development. Planting and development works has been contracted out to local contractors from Sarawak.

The development expenditure incurred up to 30 September 2006 is as follows:-

|  |  | RM |
| --- | --- | --- |
| Plantation development expenditure |  | 13,683,519 |
| Roads and bridges |  | 5,718,860 |
| Equipment and machinery |  | 101,388 |
| Inventory |  | 938,497 |
| NCR land-owners |  | 614,400 |
| Total cost |  | 21,056,027 |

The financing of the development were from the following sources:-

|  |  | RM |
| --- | --- | --- |
| From Harn Len |  | 16,179,370 |
| Suppliers and contractors’ credit |  | 5,027,126 |
| Total |  | 21,206,496 |

The Joint-Venture parties had valued the Land at RM1,200 per hectare based on the provisional land area of 10,000 hectares. The NCR Owners will be allotted ordinary shares equivalent to sixty percent (60) of the value of the net area of the Land or equivalent to RM7,200,000. The balance forty percent (40) will be paid to the NCR Owners only in respect of those lots where individual lots survey has been completed and the rightful claimants of such lots have been identified. To date an amount of RM614,400 has been paid to NCR Owners. It is anticipated that the entire oil palm development and planting project will be completed by 2010.